NeX Enterprise AX Architecture

Re-Baselining Plan v2.1

00 - Master Planning Document

Updated for Unified Agent Runtime · Capability Routing · NeX Work Asset · Labor Allocation

Status: v2.1 CONTROLLED AMENDMENT — AUTHORITY RE-BASELINED

v2.1 Controlled Amendment Authority: NeX Agent v2.1 Final Frozen + NSL v0.2 Final Frozen + NeX Agent v2.1 ↔ NSL v0.2 Integration Contract v1.0 + NeX Platform v2.1 Architecture Decision Pack / Architecture Consistency Closure & Unified Change Ledger v1.0.

Core Principle Spec은 현재 Target Architecture 기준으로 새 Baseline을 만든다. Source Code는 전면 재작성하지 않고 Bounded Context/Module/API/DB Schema 단위로 KEEP / REFACTOR / REPLACE / NEW / DEFER 판정 후 단계적으로 수렴한다.

Status: DRAFT BASELINE PLAN   |   Date: 2026-08-27

Executive Summary

NeX Platform v2.1은 기존 Coworker 중심 v2.0 Baseline을 유지·확장하되, 최신 Frozen NeX Agent v2.1의 IA/CA/PA/EA Unified Agent Runtime과 Frozen NSL v0.2 Integration Contract를 상위 실행 기준으로 재정렬한다. 기존 WC Pool/Claim, EOS Business SoR, OA PDP, CX/MO, WA Work Asset 기반은 보존한다.

| v2.1 주요 추가 | Baseline |
| --- | --- |
| Unified Agent Runtime | Interactive / Coworker / Expert가 공통 Runtime Loop 공유 |
| Coworker Model | Employee 1:1 Persistent Profile + RoleBinding 1:N |
| Work Routing | Capability + Organization Scope → Resolver → Claim/Lease |
| Agent Dependency | Child WorkItem + WAITING_DEPENDENCY + Event-driven Resume |
| NeX-WA | WAMS 사상 계승, Post-work Activity/Asset/Evidence 자동 자산화 |
| Labor Allocation | Confirmed Human Effort → MM → Project Labor Cost → Ledger/P&L |
| Project Attribution | 가능하면 Project에 귀속, 실제 공통업무만 Common Work |

1. Re-Baselining 목적과 범위

1.1 목적

NeX 전체 제품/서비스의 책임과 Boundary를 Master Architecture로 고정한다.

Coworker + Unified Agent Runtime 중심 Human-Agent Operating Model을 공식화한다.

WC/Skill/Transaction/Work Asset/Project Economics를 하나의 E2E 구조로 연결한다.

기존 코드를 Target Architecture에 단계적으로 수렴한다.

Requirement부터 Test까지 Traceability를 확보한다.

Golden Slice로 실제 결합을 조기에 검증한다.

1.2 범위

| 포함 | 제외/후속 |
| --- | --- |
| OA, AE-Web, AE-API, CX, MO, AG, WC, WA | Fully Autonomous 고위험 일반화 |
| Unified Agent Runtime / Coworker / Expert | 외부 Skill Marketplace 운영 상세 |
| Capability Routing / Assignment / Claim | Vendor-specific A2A 생태계 |
| NSL / Approval / Enterprise OS | Legacy Big-bang 폐기 |
| Work Asset / Effort / MM / Labor Allocation | AI 자동 인사평가 점수 |

2. v2.1 Architecture Baseline Principles

| ID | Principle | Definition |
| --- | --- | --- |
| P-01 | Spec Reset | 현재 Target Architecture 기준으로 새 Baseline |
| P-02 | No Big-bang Rewrite | Bounded Context 단위 수렴 |
| P-03 | One Employee, One Coworker | Coworker는 직무가 아니라 직원과 1:1 |
| P-04 | Multi-role Coworker | RoleBinding/Capability/Skill Pack 1:N |
| P-05 | Unified Agent Runtime | IA/CA/PA/EA 공통 Runtime |
| P-06 | Explicit SoR | Work=WC, Transaction=EOS, Work Asset=WA, Knowledge=CX |
| P-07 | Deterministic Boundary | LLM 후보 + NSL/Policy/API 확정 |
| P-08 | Atomic Skill | 장기 Workflow는 WC/JobQueue |
| P-09 | Capability-first Routing | 기본 Routing은 Capability + Org Scope |
| P-10 | Event-driven Dependency | Polling 대신 Suspend/Resume |
| P-11 | Post-work Assetization | WA는 Schedule 입력이 아닌 실제 수행 자산화 |
| P-12 | Human Effort Separation | Agent Duration과 Human Effort 분리 |
| P-13 | Project Attribution First | Project 지원업무는 최대한 Project 귀속 |
| P-14 | Horizontal Design | E2E 설계 별도 관리 |
| P-15 | Evidence before Evaluation | 평가근거 제공, 자동 점수 아님 |
| P-16 | Traceability First | Requirement→Test Chain |

3. Target Architecture Responsibility Map

| 영역 | 책임 | Source of Truth / 핵심 |
| --- | --- | --- |
| NeX-OA | Identity/Auth/Org/Role Binding | Employee, Service Identity, RoleBinding |
| NeX-AE-Web | Unified Workspace | Interactive UX, Work Inbox, Artifact View |
| NeX-AE-API | Agent Control Plane | Intent, Plan, Runtime orchestration |
| Unified Agent Runtime | 공통 Agent Loop | Acquire/Understand/Plan/Execute/Wait/Report |
| NeX-WC | Enterprise Work Coordination | WorkItem, Assignment, Dependency, Result |
| NSL | Certified Atomic Skill | READ/CHECK/Controlled WRITE |
| Enterprise OS | Business Transaction | NVT, Project, Voucher, Approval, Ledger/P&L |
| NeX-WA | Work Asset / Reporting | WorkActivity, WorkAsset, Effort Evidence |
| NeX-CX | Context/Knowledge | documents/chunks/BM25/pgvector |
| NeX-MO | Model Serving | Embedding/Reranker/LLM |
| NeX-AG | System Governance | Monitoring, Policy, Kill Switch |

4. Agent Model v2.1

4.1 공통 Runtime Loop

Unified Agent Runtime Acquire Work → Understand → Plan → Execute → Coordinate/Delegate → Wait/Suspend → Resume → Validate/Aggregate → Report

4.2 Execution Mode / Role 차이

| Mode | Work Source | 핵심 역할 |
| --- | --- | --- |
| INTERACTIVE | User Prompt | 의도파악, Clarification, Skill Routing, Result 설명 |
| BACKGROUND_AGENT | WC Claimed WorkItem | CA/PA/EA가 Claim된 WorkItem을 수행하고 필요 시 협업·Result를 제출 |
| BACKGROUND_AGENT (EA) | WC Claimed Expert WorkItem | EA가 전문검토 및 Opinion/Evidence를 제공 |

4.3 Coworker Profile

Employee ↔ Persistent Coworker Profile = 1:1

Employee ↔ RoleBinding = 1:N

RoleBinding은 role/org/project/skill/capability/authority/autonomy/effective period를 가진다.

실행 시 현재 업무에 맞는 Active Role Context만 활성화한다.

5. NeX-WC Routing / Assignment Baseline

| 구분 | Baseline |
| --- | --- |
| Routing Target | Person/Role/Organization/Capability가 처리해야 할 업무의 목적지 |
| Actual Assignment | 실제 Human/Coworker/Expert가 Claim하여 처리 |
| Default Routing | Capability + Organization Scope |
| Registry | Capability Ownership Registry |
| Candidate | Eligibility Filter로 처리 가능한 Agent Pool 생성 |
| Assignment | Policy + Atomic Claim |
| Claim Safety | Lease + Heartbeat + Reclaim |
| Business Safety | Claim과 별개로 Idempotency 필요 |

Target Resolution: Person → Role → Organization → Required Capability → Owner Registry → Fallback Human/Team Leader

6. Agent Plan / Dependency Baseline

| Entity | 의미 |
| --- | --- |
| WorkItem | 회사 업무 단위 |
| AgentExecution | 실제 Agent 실행 단위 |
| AgentPlan | 업무 수행 계획 |
| PlanStep | 계획 내부 실행단위 |
| Child WorkItem | PlanStep이 타 Agent 협업으로 승격된 업무 |

Dependency Pattern PlanStep → Child WorkItem → Receiver Agent → Result Submitted → Dependency Event → Requesting Agent Resume. 대기 중 Worker는 Polling하지 않고 Checkpoint 후 WAITING_DEPENDENCY 상태로 Release한다.

7. NeX Work Asset (NeX-WA) Baseline

WAMS의 사상 계승 WAMS가 Work Asset을 사람이 기록하려는 시도였다면, NeX Work Asset은 Interactive/Coworker/Transaction Event에서 Work Asset이 자동으로 생성되는 구조이다.

| Domain | 정의 |
| --- | --- |
| WorkActivity | 하나의 관찰 가능한 업무행위 |
| WorkAsset | Activity + Result + Artifact + Evidence를 묶은 회사 업무자산 |
| Work Timeline | 사전 일정이 아니라 실제 수행업무의 Post-work Timeline |
| Reporting | Daily/Weekly/Monthly/Quarterly Draft → Human Review → Submit |
| Performance Evidence | 평가 근거자료; 자동 점수 아님 |

Projection Rule: Observed Events → Deterministic Projection → WorkActivity → WorkAsset Builder → WorkAsset → LLM Summary/Narrative

8. Project Attribution / Labor Allocation Baseline

| 우선순위 | Project Attribution |
| --- | --- |
| 1 | WorkItem Project |
| 2 | Business Transaction Project |
| 3 | Workspace Current Project |
| 4 | Parent/Requester WorkItem 상속 |
| 5 | Agent Candidate → Human Confirm |
| 6 | Multi-project → Effort Split |
| 7 | 실제 특정 Project와 무관할 때만 Common Work |

Labor Allocation Observed Work Activity → Estimated Human Effort → Human Confirmation → Confirmed Human Effort → Man-Month → Employee Labor Cost Pool 배분 → LaborAllocation → Project Financial Ledger

AgentExecution Duration ≠ Human Effort

Transaction Count는 Evidence일 뿐 최종 배부기준은 Confirmed Human Effort

Shared Service 직무도 실제 Project 지원업무는 해당 Project LABOR로 배부

Labor nature 예: DIRECT / SHARED_SERVICE / CORPORATE_COMMON

9. 문서 체계와 Source of Truth

| 계층 | 역할 | Source of Truth |
| --- | --- | --- |
| Master Plan/Register | 순서·상태·의존성 | 00 |
| Terminology/ADR | 용어/결정 | 01/06 |
| System SRS | 무엇을 해야 하는가 | 04 |
| Master Architecture | 시스템 분해 | 05 |
| Domain/API/Security | 서비스 간 Contract | 07~09 |
| Detailed Design | Runtime/Service/Domain 상세 | 11~37 |
| PRD | 이번 Increment 구현 | 38+ |
| Test/Acceptance | 요구 만족 증명 | 35 + PRD AC |

10. Re-Baselining Phase와 Exit Gate

| Phase | 문서 | 목표 | Exit Gate |
| --- | --- | --- | --- |
| 0 Re-Baseline | 00~10 | 목표/요구/Architecture/Contract/Gap | Architecture Baseline 승인 |
| 1 Core Execution | 11~17 | Unified Runtime/WC/NSL/Approval | Core Runtime Contract |
| 2 Business & Work Asset Core | 18~25 | EOS/WA/Project Economics/Labor | Business Core 승인 |
| 3 Platform Services | 26~32 | OA/CX/MO/AE/AG | Service Contract 승인 |
| 4 Integration & Operation | 33~37 | E2E/Reliability/Test/Deployment/Migration | Operational Readiness |
| 5 Implementation | 38~ | Vertical PRD 수렴개발 | Increment Acceptance |

11. Master Document Register v2.1

| ID | Document | Purpose | Dependency | Phase |
| --- | --- | --- | --- | --- |
| 00 | Re-Baselining Plan v2.1 | 전체 계획/Register/Gate | - | 0 |
| 01 | Terminology & Naming Standard v2.0 | 공식 용어/약어/명명 | 00 | 0 |
| 02 | As-Is Document & Source Code Inventory | 기존 자산 목록화 | 00~01 | 0 |
| 03 | Product Vision, Scope & System Context v2.0 | 제품 목표/경계/Actor | 01~02 | 0 |
| 04 | NeX Platform System SRS v2.0 | 전체 요구 Baseline | 03 | 0 |
| 05 | NeX Master System Architecture v2.0 | To-Be Architecture | 04 | 0 |
| 06 | Architecture Decision Record Pack v2.0 | 설계결정 Freeze | 05 | 0 |
| 07 | Canonical Domain & Data Model v2.0 | 공통 Domain/Entity | 05~06 | 0 |
| 08 | Canonical API/Event/MCP/A2A Contract v2.0 | Interface/Event Contract | 07 | 0 |
| 09 | Security, Identity & Governance Architecture v2.0 | 권한/Risk/Approval | 05~08 | 0 |
| 10 | Architecture Gap Analysis & Migration Matrix | 코드/DB 판정 | 02~09 | 0 |
| 11 | NeX Unified Agent Runtime SRS v2.0 | 공통 Runtime 요구 | 04~09 | 1 |
| 12 | Unified Agent Runtime Detailed Design v2.0 | Profile/Plan/Execution/Resume | 11 | 1 |
| 13 | NeX-WC SRS v1.0 | Work/Routing/Dependency 요구 | 04~09 | 1 |
| 14 | NeX-WC Detailed Design v1.0 | Pool/Resolver/Claim/State | 13 | 1 |
| 15 | NSL Language Specification v0.2 | 문법/IR/Controlled Write | 06~09 | 1 |
| 16 | NSL Runtime & Certified Skill DD | Runtime/Registry/Execution | 15 | 1 |
| 17 | Approval & Human Gate DD | Confirmation/Approval/Resume | 09,15~16 | 1 |
| 18 | Enterprise OS System SRS v2.0 | Business Core 요구 | 04,07~09 | 2 |
| 19 | Enterprise OS Core Domain DD | Org/NVT/Project/Accounting | 18 | 2 |
| 20 | NVT/Project/Financial Ledger & P/L | Project Economics | 19 | 2 |
| 21 | Voucher/Accounting/Procurement Transaction | 비용/전표/구매 | 19~20 | 2 |
| 22 | NeX Work Asset System SRS v1.0 | Activity/Asset/Reporting 요구 | 04,07~09 | 2 |
| 23 | NeX Work Asset Detailed Design v1.0 | Projection/Ledger/Asset Builder | 22 | 2 |
| 24 | Human Effort/MM/Labor Allocation Design | Effort→MM→Labor Cost | 20,22~23 | 2 |
| 25 | Artifact/Evidence/Audit/Traceability | 증거/Trace | 19~24 | 2 |
| 26 | NeX-OA SRS & DD v2.0 | Auth/Identity/RoleBinding | 09 | 3 |
| 27 | NeX-CX SRS & DD v2.0 | Ingestion/BM25/pgvector | 05~09 | 3 |
| 28 | NeX-MO SRS & DD v2.0 | Model Serving | 05~09 | 3 |
| 29 | NeX-AE-API SRS v2.0 | Agent Control Plane 요구 | 11~28 | 3 |
| 30 | NeX-AE-API DD v2.0 | Runtime/WC/NSL Integration | 29 | 3 |
| 31 | NeX-AE-WEB SRS & DD v2.0 | Unified Workspace/WA Views | 29~30 | 3 |
| 32 | NeX-AG SRS & DD v2.0 | Operation/Governance | 26~31 | 3 |
| 33 | Cross-System E2E Flow Design | Horizontal Integration | 12~32 | 4 |
| 34 | Reliability/JobQueue/Worker/Recovery | 비동기/복구/Reconciliation | 12~33 | 4 |
| 35 | Integrated Test & Acceptance Strategy | Unit/Integration/E2E/Golden | 33~34 | 4 |
| 36 | Deployment/Operation/Backup/Recovery | 운영 Architecture | 32~35 | 4 |
| 37 | Legacy Coexistence & SoR Migration | ERP/Groupware/WAMS/Jira 전환 | 10~36 | 4 |
| 38 | Implementation Master PRD v2.0 | 실행계획 | 전체 | 5 |
| 39+ | Vertical Slice PRD Series | 기능단위 구현 | 38 | 5 |

12. ADR Candidate v2.1

| ADR | Candidate Decision |
| --- | --- |
| ADR-001 | Historical: Job Agent → CA/PA/EA. Platform v2.1의 canonical Agent Type은 IA / CA / PA / EA이며 Coworker는 CA로 정규화한다. |
| ADR-002 | Coworker는 Employee 1:1 Persistent Profile |
| ADR-003 | 복수 직무/역할은 RoleBinding 1:N |
| ADR-004 | IA/CA/PA/EA는 Unified Agent Runtime 공유 |
| ADR-005 | Runtime 차이는 Work Source/Profile/Skill/Policy/System Prompt/Result |
| ADR-006 | NeX-WC = Work SoR |
| ADR-007 | WorkItem/AgentExecution/AgentPlan/PlanStep 분리 |
| ADR-008 | WAITING_DEPENDENCY + Event-driven Resume |
| ADR-009 | Internal Agent Collaboration은 WC, 외부는 A2A Adapter |
| ADR-010 | Default Routing = Capability + Org Scope |
| ADR-011 | Capability Ownership Registry + Assignment Resolver |
| ADR-012 | Claim Lease + Business Idempotency |
| ADR-013 | NSL은 Atomic/Non-Turing-complete |
| ADR-014 | NSL을 Long-running Workflow Engine으로 확장하지 않음 |
| ADR-015 | LLM Candidate, Stable ID는 Canonical API |
| ADR-016 | Confirmation과 Formal Approval 분리 |
| ADR-017 | Enterprise OS = Business Transaction SoR |
| ADR-018 | Project Financial Ledger = P/L 기준 |
| ADR-019 | NeX-WA를 독립 Bounded Context로 추가 |
| ADR-020 | NeX-WA = Post-work Assetization, Schedule 입력 아님 |
| ADR-021 | AgentExecution Duration ≠ Confirmed Human Effort |
| ADR-022 | Shared Service Project 지원업무도 해당 Project 귀속 |
| ADR-023 | 실제 공통업무만 Common Work Project |
| ADR-024 | Confirmed Effort→MM→Labor Allocation→Ledger |
| ADR-025 | 정기보고 = Auto Draft→Human Review→Submit |
| ADR-026 | Work Asset = Performance Evidence, AI 자동점수 아님 |

13. 기존 문서/시스템 처리

| 기존 | v2.1 기준 | 조치 |
| --- | --- | --- |
| Job Agent Catalog | Coworker / RoleBinding / Skill Catalog | Naming/Model Update 후 MERGED |
| Semi-autonomous Architecture | Unified Agent Runtime DD | MERGED |
| Work Coordination Concept | WC SRS/DD + Dependency | MERGED |
| WAMS | NeX-WA / Legacy Migration | REFERENCE |
| Work Activity/Labor/MM | WA + Labor Allocation | MERGED/UPDATE |
| Human-Agent Performance Framework | WA Performance Evidence | REFERENCE/MERGED |

14. Source Code Gap Analysis

| 판정 | 의미 | 조치 |
| --- | --- | --- |
| KEEP | Target과 책임/Contract 일치 | 유지 + Regression 강화 |
| REFACTOR | 기능 유효, Boundary/구조 부적절 | Contract 보호하며 구조개선 |
| REPLACE | Domain/Data/Security 경계 근본 충돌 | Bounded Context 재구현 |
| NEW | Target에 필요, 현재 없음 | 신규 구현 |
| DEFER | v2.1 핵심범위 밖 | 후속 Release |

15. Golden Vertical Slice

| Slice | Scenario | 검증 |
| --- | --- | --- |
| A Accounting Transaction | 출장비 84,000원 A Project 처리 | 자연어→NSL→Voucher→Approval→Ledger/P&L→WA |
| B Semi-autonomous Collaboration | Manufacturing 부족자재→Procurement 협조 | Capability Routing/Claim/Dependency/Resume |
| C Work Asset & Labor Allocation | 회계 직원의 A/B/C/Common 월 업무 | Activity→Asset→Effort→MM→Labor→P/L |

Golden Slice Gate A/B/C가 Requirement Traceability, 정상/실패 Path, Integration Test, Audit/Correlation을 통과하기 전에는 대규모 Rewrite 또는 Service Split을 진행하지 않는다.

16. Horizontal E2E Design 범위

| E2E | 기준 흐름 |
| --- | --- |
| E2E-01 | Natural Language → Business Transaction |
| E2E-02 | Human → Coworker Work Instruction |
| E2E-03 | Coworker → Coworker Cooperation |
| E2E-04 | Expert Agent Request / Opinion Return |
| E2E-05 | Capability Routing → Claim / Lease |
| E2E-06 | AgentPlan → Child WorkItem → Dependency → Resume |
| E2E-07 | Controlled Write → Confirmation / Approval → Resume |
| E2E-08 | NVT/Project → Expense/Voucher → Ledger/P&L |
| E2E-09 | Work Event → Work Asset / Timeline |
| E2E-10 | Work Asset → Effort → MM → Labor Allocation |
| E2E-11 | Daily/Weekly/Monthly/Quarterly Reporting |
| E2E-12 | Work Asset → Performance Evidence |
| E2E-13 | Artifact / Evidence / Audit Trace |

17. Requirement ID / Traceability

| Pattern | Example | Description |
| --- | --- | --- |
| NEX-<SYS>-FR-### | NEX-WC-FR-021 | Functional Requirement |
| NEX-<SYS>-NFR-### | NEX-AE-NFR-012 | Non-functional Requirement |
| NEX-<SYS>-SR-### | NEX-NSL-SR-008 | Safety/Security Requirement |
| NEX-E2E-### | NEX-E2E-006 | End-to-End Requirement |
| AC-<PRD>-### | AC-PRD05-007 | Acceptance Criterion |

Mandatory Trace Chain Requirement → Architecture Component → API/Event → Data Entity → Implementation Module → Test → Acceptance

18. Document Quality Gate

| Gate | 통과 조건 |
| --- | --- |
| Content | Scope/Out-of-Scope/Assumption/Open Decision |
| Consistency | Terminology/ADR/Master Architecture와 충돌 없음 |
| Interface | API/Event/Data Owner 명시 |
| Failure | Clarification/Approval/Dependency/Block/Retry/Unknown Commit |
| Security | Identity/Permission/Risk/Audit |
| Work Asset | Activity/Asset/Project Attribution/Effort Source |
| Test | Requirement별 검증/Acceptance 연결 |
| Migration | 기존 구현/WAMS/Legacy 영향 |
| Render | DOCX/PDF 시각 QA 완료 |

19. Phase 0 Definition of Done

00~10 문서 CURRENT 승인

Coworker / Unified Agent Runtime / NeX-WA Glossary 확정

서비스별 책임/SoR/Contract 확정

Capability Routing / Dependency / Work Asset / Labor Allocation ADR 확정

Module/API/DB Gap Matrix 완성

Golden Slice A/B/C와 Traceability 연결

WAMS→NeX-WA Migration 원칙 확정

20. Next Document

01_Terminology_and_Naming_Standard_v2.0 CA/PA/EA, Unified Agent Runtime, Execution Mode, RoleBinding, Capability Pool, WorkItem/Execution/Plan/Step, Routing Target/Actual Assignment, NeX Work Asset, WorkActivity, WorkAsset, Confirmed Human Effort, Man-Month, Labor Allocation 등의 공식 용어를 Freeze한다.