NeX Architecture Gap Analysis & Migration Matrix

v2.0

Evidence First · Bounded Context Assessment · No Big-bang Rewrite

No Evidence, No Disposition `NOT ASSESSED`는 임시 평가상태이며 최종 개발판정이 아니다. Source/DB/API/Test/Runtime evidence를 확인하지 않은 상태에서 KEEP/REFACTOR/REPLACE를 확정하지 않는다.

Status: FRAMEWORK BASELINE / CODE DISPOSITION PENDING SOURCE REVIEW   |   2026.08.31

Executive Summary

본 문서는 NeX v1.x 구현을 v2.0 Target Architecture에 수렴시키기 위한 Gap Analysis와 Migration 판정체계를 정의한다. 현재 Source Repository/DB/OpenAPI/Test Runtime evidence를 아직 직접 확인하지 않았으므로, 이번 v2.0에서는 판정기준과 Matrix 구조를 Freeze하고 실제 Component별 KEEP/REFACTOR/REPLACE/NEW/DEFER 판정은 Repository 확인 후 v2.1에서 확정한다.

Core Principle Spec Reset은 수행하되 Code Reset은 하지 않는다. 기존 코드는 Bounded Context/Module/API/DB Schema/Worker/Test 단위로 평가하고, 검증된 자산은 유지하며 구조적 충돌이 있는 부분만 점진적으로 수렴시킨다.

1. Gap Assessment & Disposition Flow

Figure 1. Evidence 수집부터 Hard Gate, Weighted Gap, 최종 Disposition, Migration/Acceptance Gate까지의 판정 흐름.

2. Assessment Unit

Bounded Context / Service

Module / Package

Canonical API / Adapter

Database schema / migration set

Worker / Scheduler / Queue component

Runtime pipeline / planning component

Security / authorization boundary

Automated test suite / Golden Slice

Deployment / bootstrap / operations artifact

평가단위는 독립적으로 변경·테스트·배포·마이그레이션 판단이 가능한 최소 Architecture Unit으로 선택한다. 전체 NeX를 한 행으로 평가하지 않는다.

3. Required Evidence

| Evidence | Required Items |
| --- | --- |
| Repository | repo/path, branch, commit SHA, last meaningful change, ownership |
| Source Structure | module/package tree, dependency graph, public/internal interfaces |
| Database | schema dump, migration history/Alembic revisions, ownership/user grants, sample data constraints |
| API / Contract | OpenAPI, JSON Schema, events, MCP/A2A adapters, external integration contract |
| Runtime | deployment manifests/systemd/container config, queues/workers, retry/lease/checkpoint behavior |
| Security | auth flow, service principal, secrets/config, permission checks, audit/kill switch |
| Tests | unit/integration/E2E/Playwright, coverage report, flaky tests, latest regression result |
| Operations | logs/metrics/alerts, backup/restore, failure history, runbook |
| Behavior | actual demo/Golden Slice result and production/pilot observations if available |

4. Gap Evaluation Dimensions

| ID | Dimension | Weight | Evidence |
| --- | --- | --- | --- |
| D1 | Functional / Requirement Alignment | 20 | 04 SRS requirement coverage, current behavior, missing/extra behavior |
| D2 | Architecture Boundary / SoR | 15 | 05/07 ownership, bounded context, cross-service dependency, Work/Transaction/Asset SoR |
| D3 | Canonical API / Event Contract | 10 | 08 namespaces, DTO/schema, correlation/causation, idempotency, events/outbox |
| D4 | Security / Identity / Governance | 15 | 09 principal/role/capability/risk/human gate/secret/audit/kill switch |
| D5 | Data Model / Migration | 10 | canonical entity fit, schema ownership, migration/backfill/reconciliation complexity |
| D6 | Runtime / Reliability | 10 | queue/lease/checkpoint/resume/idempotency/unknown commit/recovery |
| D7 | Test / Quality Evidence | 10 | unit/integration/E2E, statement/branch coverage, regression, Golden Slice |
| D8 | Operations / Maintainability / Migration Cost | 10 | logging/monitoring/deploy/config, coupling, change radius, migration reversibility |

가중치는 첫 실제 Repository 평가에서 Calibration할 수 있다. 단, Security/SoR Hard Gate는 Score와 무관하게 우선한다.

5. Gap Severity

| Grade | Meaning | Rule of Thumb | Score |
| --- | --- | --- | --- |
| G0 | Aligned | Target behavior/boundary already satisfied or trivial documentation/name delta | 0 |
| G1 | Minor Gap | Localized change; no data/state migration; low regression radius | 1 |
| G2 | Moderate Gap | Several modules/contracts affected; controlled refactor and tests required | 2 |
| G3 | Major Gap | Bounded context/API/data/security redesign required; parallel migration likely | 3 |
| G4 | Critical Conflict | Violates frozen SoR/security/transaction integrity or cannot be safely evolved in place | 4 |

Initial Alignment Score `Alignment Score = 100 - Σ(weight × severity/4)`를 Decision Aid로 사용할 수 있다. Score는 자동 판정기가 아니며 Hard Gate, Evidence Confidence, Migration Cost를 함께 검토한다.

6. Critical Hard Gates

| Gate | Critical Conflict |
| --- | --- |
| HG-01 | Cross-service direct write violates target SoR/data ownership in a core domain |
| HG-02 | Background Worker depends on long-lived employee interactive token/credential |
| HG-03 | LLM/prompt/client fields can directly grant role, permission, stable ID, approval or high-risk authority |
| HG-04 | R4/R5 side effect can execute without target risk/human-gate/security checks |
| HG-05 | UNKNOWN_COMMIT_STATE is blindly retried or financial write idempotency is structurally absent |
| HG-06 | WorkItem/Business Transaction/WorkAsset ownership is irreparably conflated across components |
| HG-07 | Core business state is stored only in non-durable/in-memory model with no safe migration path |
| HG-08 | No bounded seam exists and refactor would require riskier simultaneous change than isolated replacement |

Hard Gate 발견은 전체 시스템 재작성을 의미하지 않는다. 해당 Bounded Context/Module을 우선 REPLACE 또는 집중 REFACTOR 대상으로 올리고 안전한 seam을 찾아 격리한다.

7. Disposition Rules

| Disposition | When | Criteria | Action |
| --- | --- | --- | --- |
| KEEP | Verified target alignment | No critical hard-gate violation; weighted alignment high; tests/runtime behavior verified; only documentation/naming/config deltas | Keep code, add/normalize contract/tests/observability as needed |
| REFACTOR | Reusable core with correctable gaps | Behavior is substantially reusable; G1/G2 or contained G3 gaps; migration can preserve data/API progressively | Refactor behind stable interface; branch-by-abstraction; adapters/feature flags |
| REPLACE | Unsafe or structurally incompatible | Hard-gate conflict, broad G3/G4 architecture mismatch, or expected refactor risk/cost > isolated replacement | Bounded-context strangler; parallel implementation; shadow/dual-run; cutover |
| NEW | Target capability absent | No current implementation or v2.0 introduces new bounded context/capability | Implement new component with canonical contract and tests |
| DEFER | Intentionally postponed | Not needed for current target release or dependency/business priority says later | Document boundary, disable/guard partial feature, backlog with trigger |
| NOT ASSESSED | Temporary assessment state | Repository/runtime evidence unavailable | Never use as release disposition; must be resolved before migration commitment |

8. Gap Assessment Matrix Definition

| Column | Meaning |
| --- | --- |
| Assessment ID | Unique row ID, e.g. GAP-AE-001 |
| Component / Unit | bounded context, module, API, DB schema, worker, adapter, test suite |
| Repo / Path / Commit | evidence location and immutable commit |
| Current Responsibility | what current code actually owns/does |
| Target Responsibility | 04~09 baseline target |
| Related Req / ADR | traceability |
| Gap by Dimension | D1~D8 severity with evidence |
| Critical Gate | HG code if any |
| Alignment Score / Confidence | calculated score + evidence confidence |
| Disposition | KEEP/REFACTOR/REPLACE/NEW/DEFER/NOT ASSESSED |
| Migration Pattern | verify/refactor/strangler/new/defer |
| Data Migration | none/backfill/transform/reconcile/SoR transition |
| Dependencies | blocking upstream/downstream changes |
| Test / Acceptance | required regression and Golden Slice |
| Owner / Target Wave | engineering owner and M0~M6 |
| Decision Status | PROPOSED/REVIEWED/APPROVED |

9. Component Assessment Register — Initial State

| Component | Target Responsibility | Baseline | Status | Next Evidence |
| --- | --- | --- | --- | --- |
| AE-WEB | Unified Workspace / Next.js UI | 03/04/05/09 | NOT ASSESSED | Repo + Playwright review |
| AE-API | Agent Control Plane / Unified Agent Runtime | 04/05/06 ADR-027~048 | NOT ASSESSED | FastAPI/runtime code review |
| Unified Agent Planning | WorkIntent/Plan Router/Builder/Validator/Compiler | 04 PLAN / 06 ADR-027~048 | NOT ASSESSED | Check current implementation vs v2 contracts |
| Plan Registry / Certification | PlanTemplate/RoutingBinding/Evidence/Certification | 04 PLAN / 06 ADR-038~048 | NOT ASSESSED | Likely new/extension; verify source |
| NeX-OA | Identity/Auth/RoleBinding/Entitlement | 04 ID / 09 | NOT ASSESSED | Auth/DB/role model review |
| NeX-AG | Governance/monitoring/policy/kill switch | 05/09 | NOT ASSESSED | Admin/policy/ops code review |
| NeX-WC | WorkItem/Assignment/Routing/Claim/Result | 04 WC / 06 ADR-006~012 | NOT ASSESSED | State model/DB/worker review |
| NeX-CX | Ingestion/BM25/pgvector/Evidence | 04 CX / 05 | NOT ASSESSED | Pipeline/index/search review |
| NeX-MO | Embedding/Reranker/LLM serving | 04 MO / 05 | NOT ASSESSED | Provider/model profile/serving review |
| NeX-WA | WorkActivity/WorkAsset/Reporting/Effort | 04 WA / 06 ADR-019~026 | NOT ASSESSED | Verify whether any implementation exists |
| NSL Compiler | Language→NSO IR | 04 SKL / 06 ADR-013~014 | NOT ASSESSED | Compiler/runtime contract review |
| NSL Runtime | Atomic skill execution / controlled write | 04 SKL / 08/09 | NOT ASSESSED | Execution/validation/idempotency review |
| Capability Registry | Canonical capability/risk/exposure/owner | 07/08/09 | NOT ASSESSED | Verify registry/model source |
| Enterprise OS Project | NVT/Mother/Child/Common Project | 04 EOS / 07 | NOT ASSESSED | Domain/data model review |
| Approval Engine | Human approval state machine | 04 EOS / 09 | NOT ASSESSED | State/role/payload binding review |
| Voucher / Accounting | Accounting transaction | 04 EOS / GS-A | NOT ASSESSED | Vertical slice review |
| Project Financial Ledger | Economic SoR / P&L | 04 EOS / ADR-018 | NOT ASSESSED | Posting/reversal/reconcile review |
| Labor Allocation | Human Effort→MM→Project LABOR | 04 WA/EOS / GS-C | NOT ASSESSED | Verify existence and ownership |
| Canonical Contracts | Command/Query/Event schemas | 08 | NOT ASSESSED | Compare actual OpenAPI/contracts |
| JobQueue / Worker | lease/retry/checkpoint/dead-letter | 04 reliability / 05 | NOT ASSESSED | Runtime implementation review |
| MCP Adapter | Canonical Capability→MCP tool | 08/09 | NOT ASSESSED | Exposure/auth/tool schema review |
| A2A Adapter | External Agent integration | 08/09 | NOT ASSESSED | Verify if implemented; likely deferred/new |
| Artifact / Evidence | artifact version/evidence/trace | 07/09 | NOT ASSESSED | Storage/API/permission review |
| Integration / Golden Tests | GS-A~D, regression/E2E | 04 Test / 10 gates | NOT ASSESSED | Latest CI/coverage/reports |
| Deployment / Bootstrap | service lifecycle/config/backup | 05/09 | NOT ASSESSED | systemd/container/install review |
| Legacy Adapters | ERP/Groupware/MES/etc canonical integration | 05/08 | NOT ASSESSED | Current direct DB/API coupling review |

현재 모든 구현 행의 상태는 의도적으로 NOT ASSESSED다. 문서에서 예상되는 변화범위와 실제 code disposition을 혼동하지 않는다.

10. Migration Patterns

| Pattern | Disposition | Use |
| --- | --- | --- |
| KEEP-VERIFY | KEEP | Freeze interface, add missing contract tests/observability, no unnecessary rewrite |
| REFACTOR-IN-PLACE | REFACTOR | Refactor internals behind existing stable interface; tests first |
| BRANCH-BY-ABSTRACTION | REFACTOR | Introduce target interface/adapter, migrate callers incrementally |
| STRANGLER-BOUNDED-CONTEXT | REPLACE | Build target bounded context in parallel and redirect traffic/data ownership gradually |
| SHADOW-READ | REFACTOR/REPLACE | Run target read model/query in parallel and compare outputs |
| DUAL-RUN-VALIDATION | REPLACE/NEW | Execute both paths for validation only; avoid uncontrolled dual-write |
| DATA-BACKFILL | REFACTOR/REPLACE/NEW | Transform historical data into target schema with reconciliation |
| SO_R_TRANSITION | REPLACE | LEGACY→READ_SYNC→DUAL_RUN_VALIDATION→NEW_SYSTEM→LEGACY_READ_ONLY→ARCHIVED |
| FEATURE-FLAG-CUTOVER | REFACTOR/REPLACE/NEW | Switch users/capabilities gradually with rollback |
| DEFER-GUARD | DEFER | Disable unsupported path, prevent new coupling, record trigger for future implementation |

11. Migration Sequence & Release Gates

Figure 2. M0~M6 단계와 GS-A~D Gate를 사용한 Adapter/Strangler/Shadow 기반 단계적 Migration.

12. Migration Safety Gates

| Gate | Name | Pass Criteria |
| --- | --- | --- |
| MG-01 | Target Contract Gate | 04~09 baseline requirement/ADR/API/security reference fixed |
| MG-02 | Regression Gate | Existing unit/integration/regression tests pass; new tests added before structural change |
| MG-03 | Data Gate | Migration/backfill/reconciliation result verified; no orphan/duplicate critical records |
| MG-04 | Security Gate | Principal/role/capability/risk/human gate/secret/audit checks pass |
| MG-05 | Reliability Gate | retry/idempotency/checkpoint/unknown commit/rollback behavior tested |
| MG-06 | Golden Slice Gate | Relevant GS-A/B/C/D passes in target path |
| MG-07 | Observability Gate | logs/metrics/audit/alerts expose cutover health |
| MG-08 | Rollback Gate | cutover has known rollback/forward-fix path and owner |
| MG-09 | SoR Gate | single authoritative write owner is explicit at each migration stage |
| MG-10 | Acceptance Gate | business owner/architecture owner sign-off before legacy retirement |

13. Golden Slice Migration Gates

| Slice | Scenario | Reference Flow | Components |
| --- | --- | --- | --- |
| GS-A | Accounting Transaction | Natural language → Coworker → NSL → Voucher → Approval → Ledger/P&L → WC Result | AE/WC/NSL/EOS |
| GS-B | Semi-autonomous Collaboration | Manufacturing → Child WorkItem → Procurement Coworker → Background execution → Result → Resume | AE/WC/Worker |
| GS-C | Work Asset / Labor | Activity → WorkAsset → Project Attribution → Confirmed Effort → MM → Labor Allocation → Ledger/P&L | WA/EOS |
| GS-D | Plan Crystallization | Dynamic/Known Plan → Execution Evidence → READY → Human Certified Plan/Binding | AE/Plan Registry |

14. Data / Source-of-Truth Migration Rules

Dual-run은 validation/comparison을 의미하며 uncontrolled dual-write를 의미하지 않는다.

각 migration stage마다 authoritative write owner를 명시한다.

`LEGACY → READ_SYNC → DUAL_RUN_VALIDATION → NEW_SYSTEM → LEGACY_READ_ONLY → ARCHIVED`를 기본 SoR transition pattern으로 사용한다.

Backfill은 row count가 아니라 business invariant/reconciliation 결과로 검증한다.

Ledger/approval/work/evidence는 delete/overwrite보다 version/reversal/adjustment로 보존한다.

Cutover mismatch는 blind repair가 아니라 reconciliation queue/evidence를 남긴다.

15. Code Assessment Procedure after Repository Access

| Step | Action |
| --- | --- |
| 1 | Freeze repo/branch/commit and collect DB/OpenAPI/test/runtime evidence. |
| 2 | Map actual module responsibility to 04~09 requirement/ADR/entity/contract. |
| 3 | Score D1~D8 and record evidence links. |
| 4 | Check HG-01~08 hard gates. |
| 5 | Propose disposition and migration pattern. |
| 6 | Architecture/component/security owner review as applicable. |
| 7 | Add/repair tests before invasive refactor. |
| 8 | Run relevant Golden Slice and migration gates. |
| 9 | Approve disposition/target wave; update 02 v1.1 and 10 v2.1. |

16. Decision Confidence

| Confidence | Definition |
| --- | --- |
| HIGH | Source + DB/API + tests + runtime/Golden evidence inspected. |
| MEDIUM | Source/contracts/tests inspected; runtime/production evidence limited. |
| LOW | Document/source snippet only; no runtime/test evidence. |
| UNKNOWN | Repository evidence unavailable. Final disposition prohibited. |

17. Prohibited Migration Practices

전체 Source를 폐기하고 한 번에 v2.0으로 재작성

Test 없이 대규모 Refactor

Legacy/New가 같은 Business Entity에 uncontrolled dual-write

Target service가 다른 service DB에 direct write하는 임시 우회

UNKNOWN_COMMIT transaction blind retry

Security/Role/Approval을 뒤로 미룬 functional-first cutover

Golden Slice 실패 상태에서 wider rollout

Migration evidence 없이 legacy data/archive 삭제

18. Exit Criteria — v2.0 Framework

| Gate | Pass |
| --- | --- |
| GA-QG-01 | Evaluation unit/evidence/D1~D8/G0~G4 defined |
| GA-QG-02 | KEEP/REFACTOR/REPLACE/NEW/DEFER vs NOT ASSESSED separated |
| GA-QG-03 | Critical hard gates defined |
| GA-QG-04 | Migration patterns and M0~M6 sequence defined |
| GA-QG-05 | SoR/dual-run/data migration safety rules defined |
| GA-QG-06 | GS-A~D connected to migration acceptance |
| GA-QG-07 | Actual code disposition explicitly deferred until repository review |

19. Next Step

Phase 0 → Phase 1 Master Plan 기준 다음 공식 문서는 `11_Coworker_Agent_Runtime_SRS_v2.0`이다. 다만 실제 Repository를 확인하는 시점에는 먼저 `02 Source Code Inventory v1.1`과 본 문서 `10 v2.1`을 갱신하여 실제 KEEP/REFACTOR/REPLACE/NEW/DEFER 판정을 채운다.